FIT2099 ASSIGNMENT 1 - Work Breakdown Agreement of Team Kimchi

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subtasks | Due date | Description | Partner(s) responsible for producing the content | Partner(s) responsible for reviewing the content |
| Class Diagrams | 16/4/2019 | To produce UML class diagrams using UMLET showing the interaction between classes in the engine and game package | Ye Zea | Megan Ooi |
| Sequence Diagrams | 17/4/2019 | To produce diagrams showing how objects interact with each other in time sequence | Megan Ooi | Ye Zea |
| Design Rationale | 15/4/2019 | Document the overall responsibilities of classes | Megan Ooi | Ye Zea |
|  | 18/4/2019 | Explain how the proposed system will work and why | Ye Zea | Megan Ooi |
|  | 17/4/2019 | Explain how the new classes will interact with the existing system | Ye Zea | Megan Ooi |
|  | 18/4/2019 | Explain how (existing & new) classes will deliver the functionality | Megan Ooi | Ye Zea |

I, Hew Ye Zea, hereby accept this work breakdown agreement.

I, Megan Ooi Jie Yi, hereby accept this work breakdown agreement.